## Slide 1: Weekly Deep Dive Meeting TechLink Week – 5 (2026-2027)
Meeting Date – 28/01/2026

## Slide 2: Agenda
Project Summary & Updates
Observations & Findings
Risks & Dependencies
Current Focus Areas & Status
Previous & New Action Items
Wrap-Up

## Slide 3: Project Summary & Updates
Gani Properties
Category | Details
Overall Project Status | It’s a business property Website which showcases business models along with property ingestion.
Current Phase | Website completed ready for Deployment.
Project Start Date | 1st December 2025
Planned End Date | 28th December 2025
Key Milestones Achieved | Property ingestion pipeline made.
Recent Progress (This Week) | Completed
Key Risks | None

## Slide 4: Project Summary & Updates
Testlabs
Category | Details
Overall Project Status | It’s a static website for products under business model of Testlabs.
Current Phase | Website completed ready for Deployment.
Project Start Date | 1st September 2025
Planned End Date | 1st October 2025
Key Milestones Achieved | As new to Web development Website is Interactive, Immersive & Production Grade.
Recent Progress (This Week) | Completed
Key Risks | AWS Procurement pending.

## Slide 5: Project Summary & Updates
Techlink
Category | Details
Overall Project Status | Contents gathered and started working
Current Phase | Collecting Information. First Draft is ready.
Project Start Date | 22nd December 2025
Planned End Date | 25th January 2026
Key Milestones Achieved | First Draft Ready
Recent Progress (This Week) | Started
Key Risks | Content Pending, AWS Procurement Pending

## Slide 6: Observations & Findings
Key Observations
All three projects (Gani Properties, Testlabs, Techlink) are progressing as planned
Gani Properties and Testlabs websites are complete and ready for deployment
Techlink website is in early stages — first draft ready, content collection ongoing
Findings
AWS procurement is a common blocker for Testlabs and Techlink deployments
Content gathering for Techlink is the primary bottleneck for project completion

## Slide 7: Risks & Dependencies
Active Risks
AWS Procurement Pending — Testlabs and Techlink cannot be deployed until AWS accounts are provisioned
Content Pending (Techlink) — Website cannot be finalised until all content is provided by the client
Dependencies
Gani Properties — No blockers; deployment can proceed
Testlabs — Dependent on AWS procurement before go-live
Techlink — Dependent on content delivery and AWS procurement

## Slide 8: Current Focus Areas
Admission Management System (Current)
Website system for colleges and universities
Online student applications and admin management
Colleges from India and other countries
University and college data collection almost complete Status: In Progress
Indian Startup Website Services (Planned)
Website development for Indian startups
Simple, modern, and mobile-friendly websites
GEO-based websites to target specific cities and regions in India
Helping startups build online presence and trust Status: Planned (Not Started Yet)

## Slide 9: Previous & New Action Items
Previous Action Items
Complete Gani Properties website — Done
Complete Testlabs website — Done
Prepare Techlink first draft — Done
New Action Items
Follow up on AWS procurement for Testlabs and Techlink deployments
Collect remaining content for Techlink website from client
Begin university and college data collection for Admission Management System

## Slide 10: Thank You